VAGT SECURITY SERVICES

Platform Audit & Forecast Report

Full-Stack Technology Review | Bengaluru, India

Date; 09 March 2026. Audit Ref; VAGT-AUDIT-2026-PLATFORM-001. Prepared by; Mike (Claude AI Assistant). Reviewed by; Nikhil Kumar Jha — Founder, VAGT. Classification; CONFIDENTIAL — Internal Use Only. Version; 1.0 — Initial Release.

vagtservices.com  |  Est. 2017  |  Bengaluru, Karnataka

# 1. Executive Summary

VAGT Security Services is building a proprietary full-stack operations platform covering guard management, client reporting, payroll, and compliance. This audit covers the platform codebase as of 09 March 2026 across code quality, security posture, website completeness, operational readiness, and financial forecast.

## Overall Health Score

| Audit Area | Score | Status | Pct. | Notes |
| --- | --- | --- | --- | --- |
| Code Quality | 6/10 | NEEDS WORK | 60% |
| Security | 7/10 | GOOD | 70% |
| Website Completeness | 7/10 | GOOD | 70% |
| Platform / Backend | 6/10 | NEEDS WORK | 60% |
| Operational Readiness | 3/10 | NOT READY | 30% |
| Budget Efficiency | 9/10 | EXCELLENT | 90% |

Overall Platform Score: 38 / 60  (63%)  —  DEVELOPMENT PHASE

Key highlights from this audit:

- Six critical security and performance vulnerabilities identified and resolved this sprint

- Firebase API key exposed in git history — rotated and history rewritten (RESOLVED)

- Two git branches significantly diverged — frontend work on main, backend on feature branch

- SMS/OTP delivery is completely unimplemented — platform cannot onboard real users without it

- Guest entry, beat patrol, and selfie check-in are absent — top three client complaints

- Monthly infrastructure cost is near zero today; forecast remains under ₹2,500/month at 200 guards

# 2. Scope & Methodology

This audit was conducted via direct inspection of the git repository, file-by-file static analysis, and review of all configuration and infrastructure files. No dynamic testing (penetration testing, load testing) was performed at this stage.

| Area | What Was Reviewed |
| --- | --- |
| Source Code | 24 HTML pages, 4 Cloud Function route files, 1 main CSS file, Firestore rules |
| Repository | 26 commits, 2 active branches, .gitignore, commit history |
| Security | Auth flows, secrets in code, XSS vectors, rate limiting, Firestore rules |
| Infrastructure | Firebase Hosting, Cloud Functions (Node 20), Firestore, Firebase Auth |
| Dependencies | express, firebase-admin, firebase-functions, express-rate-limit, cors |
| Not In Scope | Live penetration testing, load testing, mobile app (not built) |

# 3. Code Quality Audit

## 3.1 Codebase Metrics

| Metric | Value | Assessment |
| --- | --- | --- |
| Total files in repository | 88 files | Appropriate for project size |
| HTML pages | 24 pages | Good coverage |
| Backend JS (Cloud Functions) | 2,162 lines | admin.js too large (1,040 lines) |
| CSS (main.css) | 1,808 lines | Consider splitting by module |
| Firestore security rules | 185 lines | Well structured |
| Open TODOs in backend | 13 items | All in auth.js and admin.js |
| Total git commits | 26 commits | Normal for early-stage |
| Build system | None (vanilla) | Intentional — simple deployment |
| Input validation library | None (manual only) | Risk — add Joi or Zod |

## 3.2 Technical Debt Items

- admin.js at 1,040 lines should be split into admin-employees.js, admin-payroll.js, admin-reports.js for maintainability

- No input validation library (Joi/Zod) — all validation is ad-hoc manual checks. Risk of inconsistency and bypass

- activity_log Firestore collection has no TTL or archival strategy — will grow unbounded and increase costs

- Denormalised employee/site names across multiple collections — no cleanup on name updates

- Firestore composite indexes are missing for several filtered queries — will fail at scale

- vagt-auth.js and dashboard pages exist only on main branch, not on the active feature branch

## 3.3 innerHTML Usage (XSS Review)

innerHTML is used across 10 portal pages. Review confirms all instances route through an esc() sanitisation helper. Risk is LOW provided esc() is consistently applied — however a formal Content Security Policy header has not been set.

# 4. Security Assessment

## 4.1 Findings Register

| ID | Severity | Description | Status | Effort |
| --- | --- | --- | --- | --- |
| SEC-001 | CRITICAL | Plaintext guard passwords stored in Firestore — readable by anyone with database access | RESOLVED | Done |
| SEC-002 | CRITICAL | Live OTP codes written to Google Cloud Logging via console.info() — readable by anyone with log access | RESOLVED | Done |
| SEC-003 | HIGH | Firebase API key committed to git history (commit dd5fd03) — public on GitHub | RESOLVED | Done |
| SEC-004 | HIGH | SMS/OTP delivery not implemented — all OTP endpoints are stubs. No real authentication possible in production | OPEN | 3–5 days |
| SEC-005 | HIGH | Orphaned Firebase Auth accounts created on OTP verify but not deleted on admin rejection — ghost accounts accumulate | RESOLVED | Done |
| SEC-006 | MEDIUM | No Content Security Policy header on Firebase Hosting — XSS vectors remain even with esc() sanitisation | OPEN | 1 day |
| SEC-007 | MEDIUM | No input validation library (Joi/Zod) — manual checks inconsistent across 2,162 lines of backend | OPEN | 2–3 days |
| SEC-008 | MEDIUM | activity_log collection unbounded — no TTL. Sensitive operational data accumulates indefinitely | OPEN | 1 day |
| SEC-009 | LOW | N+1 Firestore query on GET /admin/pending-leaves — one DB call per leave request | RESOLVED | Done |
| SEC-010 | LOW | Unbounded queries on employees, clients, sites list endpoints — no .limit() cap | RESOLVED | Done |
| SEC-011 | LOW | Payroll batch write crashes above 499 employees — Firebase 499-write batch cap not handled | RESOLVED | Done |

## 4.2 Security Controls in Place

- Firebase Authentication with custom role claims (admin / employee / client)

- Firestore security rules with isAdmin(), isOwner(), isEmployee(), isClient() helpers (185 lines)

- Rate limiting on all auth endpoints via express-rate-limit

- CORS configured on Cloud Functions

- Secrets excluded from git via comprehensive .gitignore

- console.info() OTP leaks removed from all 4 auth routes

# 5. Website & Platform Status

## 5.1 Public Website Pages

| Page | URL | Status |
| --- | --- | --- |
| Homepage | vagtservices.com/ | Live & Complete |
| About | /pages/about.html | Live & Complete |
| Security Services | /pages/security.html | Live & Complete |
| Security Audit | /pages/security-audit.html | Rebuilt — On main only |
| Facilities Management | /pages/facilities.html | Live & Complete |
| Intelligent Surveillance | /pages/surveillance.html | Coming Soon placeholder |
| Contact / Request Audit | /pages/contact.html | Live & Complete |
| Security Equipment Shop | /pages/shop.html | Static — no cart/checkout |
| 404 Error Page | /404.html | Live & Complete |

## 5.2 Employee Portal

| Feature | File | Status |
| --- | --- | --- |
| Portal Login | employee-portal.html | Built |
| Dashboard | employee-dashboard.html (main only) | Branch gap |
| Schedule | employee-schedule.html | Built |
| Incidents | employee-incidents.html | Built |
| Check-In / Attendance | Via portal.html + keycode | Built |
| Guest Entry Module | Not built | Missing — Top Complaint |
| Beat Patrol / Guard Tour | Not built | Missing — 2nd Complaint |
| Selfie Check-In | Not built | Missing — 3rd Complaint |
| KYC / Onboarding Wizard | employee-onboard.html (main only) | Branch gap |

## 5.3 Client Portal

| Feature | File | Status |
| --- | --- | --- |
| Portal Login | client-portal.html | Built |
| Dashboard | client-dashboard.html (main only) | Branch gap |
| Invoices | client-invoices.html | Built |
| Daily Reports | client-reports.html | Built |
| Complaints | Via portal | Built |

## 5.4 Admin Portal

| Feature | File | Status |
| --- | --- | --- |
| Portal Login | admin-portal.html | Built |
| Dashboard | admin-dashboard.html (main only) | Branch gap |
| Employees | admin-employees.html | Built — Add form needs Cloud Fn |
| Payroll | admin-payroll.html | Built |
| Sites | admin-sites.html | Built |
| Clients | admin-clients.html | Built |
| Complaints | admin-complaints.html | Built |
| Reports / Analytics | admin-reports.html | Built — metrics partially stubbed |
| Schedule Management | admin-schedule.html | Built |
| Approve Registrations | Via admin API | Built |
| Add Employee Form | Needs Cloud Function | Partial — needs wiring |

# 6. Critical Issue — Branch Divergence

The two active branches (main and claude/review-website-git-dPWyR) have diverged significantly. This is the most operationally critical non-security issue in the codebase today.

| Only on main (missing from feature branch) | Only on feature branch (missing from main) |
| --- | --- |
| - assets/js/vagt-auth.js (shared auth module) - assets/js/firebase-config.js (live config) - pages/security-audit.html - pages/admin-dashboard.html - pages/client-dashboard.html - pages/employee-dashboard.html - pages/employee-onboard.html - pages/admin-setup.html - pages/verify.html - assets/images/logos/ (logo files) - CNAME (custom domain config) | - firebase/ directory (entire backend) - Firestore security rules - Cloud Functions (auth, employee, client, admin routes) - pages/admin-employees.html - pages/admin-payroll.html - pages/admin-reports.html - pages/admin-schedule.html - pages/admin-sites.html - pages/client-invoices.html - pages/client-reports.html - tests/ directory (6 test files) |

Recommended action: Perform a managed merge in a dedicated session — bring main into the feature branch resolving conflicts file by file, then make the feature branch the new deployment target.

# 7. Budget & Cost Forecast

## 7.1 Infrastructure Cost Model

All infrastructure runs on Firebase (Google Cloud). Current burn is near zero — the project is within Firebase's free tier. The table below shows projected monthly costs at three scales.

| Service | Today (0–10 guards) | 50 Guards | 200 Guards | Notes |
| --- | --- | --- | --- | --- |
| Firebase Hosting | ₹0 | ₹0 | ₹0 | Free tier: 1GB storage, 10GB/month transfer |
| Firebase Auth | ₹0 | ₹0 | ₹0 | Free for all tiers |
| Cloud Functions (Node 20) | ₹0 | ₹0–200 | ₹200–500 | 2M free invocations/month |
| Firestore reads/writes | ₹0 | ₹0–200 | ₹200–600 | 50K free reads/day |
| Cloud Storage (payslip PDFs) | ₹0 | ₹50–150 | ₹150–400 | 5GB free storage |
| SMS — MSG91 (OTPs) | ₹0 | ₹300–600 | ₹1,000–2,000 | ₹0.15–0.20 per SMS |
| Domain (vagtservices.com) | ₹50/mo | ₹50/mo | ₹50/mo | Annual renewal ~₹600 |
| TOTAL (estimated) | ₹50/mo | ₹600–1,000/mo | ₹1,600–3,550/mo | Highly efficient vs competitors |

## 7.2 Development Investment Remaining

The following table estimates engineering effort to reach full go-live readiness. All work is currently performed by AI-assisted development (Claude).

| Feature / Task | Priority | Effort (sessions) | Blocker |
| --- | --- | --- | --- |
| SMS/OTP — MSG91 integration | P1 — BLOCKER | 1–2 sessions | MSG91 account + API key |
| Branch merge (main + feature) | P1 — URGENT | 1 dedicated session | None |
| Guest entry module | P2 | 2–3 sessions | SMS first |
| Beat patrol / GPS checkpoints | P2 | 3–4 sessions | GPS API key |
| Selfie check-in (photo at attendance) | P2 | 2–3 sessions | Cloud Storage bucket |
| Add Employee wiring (Cloud Fn) | P3 | 1 session | None |
| Input validation (Joi/Zod) | P3 | 1–2 sessions | None |
| Content Security Policy headers | P3 | 0.5 sessions | None |
| Intelligent Surveillance page | P4 | 2 sessions | Product decision |
| activity_log TTL / archival | P4 | 0.5 sessions | None |

## 7.3 Go-Live Readiness Estimate

Minimum viable go-live (guards can register, check-in, and receive payslips; clients can view reports and invoices):

- P1 items complete + branch merge = approximately 3–4 sessions

- Full feature parity (all P2 items) = approximately 10–14 sessions

- Production hardened (all P3 items) = approximately 14–18 sessions total

# 8. Recommended Roadmap

## Sprint 1 — Go-Live Blockers (Next 2 weeks)

| # | Task | Effort | Owner | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Merge main into feature branch | 1 session | Mike (Claude) | Sprint 1 | OPEN |
| 2 | Integrate MSG91 SMS for OTPs | 2 sessions | Mike (Claude) | Sprint 1 | OPEN |
| 3 | Wire Add Employee admin form | 1 session | Mike (Claude) | Sprint 1 | OPEN |
| 4 | Deploy + smoke test all PVT accounts | 0.5 session | Nikhil | Sprint 1 | OPEN |

## Sprint 2 — Client-Requested Features (Weeks 3–5)

| # | Task | Effort | Owner | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| 5 | Guest entry module (Firestore + UI) | 3 sessions | Mike (Claude) | Sprint 2 | OPEN |
| 6 | Beat patrol / GPS checkpoints | 4 sessions | Mike (Claude) | Sprint 2 | OPEN |
| 7 | Selfie check-in | 3 sessions | Mike (Claude) | Sprint 2 | OPEN |

## Sprint 3 — Hardening & Scale (Weeks 6–8)

| # | Task | Effort | Owner | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| 8 | Input validation (Joi/Zod) across all routes | 2 sessions | Mike (Claude) | Sprint 3 | OPEN |
| 9 | Content Security Policy headers | 0.5 session | Mike (Claude) | Sprint 3 | OPEN |
| 10 | activity_log TTL policy | 0.5 session | Mike (Claude) | Sprint 3 | OPEN |
| 11 | Firestore composite indexes for filtered queries | 1 session | Mike (Claude) | Sprint 3 | OPEN |
| 12 | Intelligent Surveillance page build | 2 sessions | Mike (Claude) | Sprint 3 | OPEN |

# 9. AI Workflow & Mike Protocol

VAGT development is AI-assisted via Claude ("Mike"). This section documents the agreed protocol to prevent coordination failures between sessions.

## 9.1 Session Start Checklist

Every new Claude session MUST execute the following before any work:

- Run: git fetch origin && git checkout claude/review-website-git-dPWyR

- Read handoff-for-mike.md in the project root

- Read CLAUDE.md for architecture context

- Confirm current branch with: git branch

- Ask Nikhil: "Are there any pending questions from your phone sessions?"

## 9.2 Session End Checklist

Every session MUST end with the following:

- Update the Session Handoff Notes section of CLAUDE.md with last worked on and next task

- Update handoff-for-mike.md with a full summary of what was done and what is pending

- Commit and push all changes to claude/review-website-git-dPWyR

- Confirm push was successful with: git log --oneline -3

## 9.3 Rules

- Never work on main directly — main is for deployment only

- Never commit service account JSON, API keys, or passwords

- Never force push without stating reason explicitly in the commit message

- All PVT / test data in Firestore must be tagged pvt: true for bulk cleanup

- Any script that runs against Firebase must run on Nikhil's Mac — VM egress is blocked

# 10. Sign-Off & Actions

This audit is classified INTERNAL CONFIDENTIAL. The following actions are required before this report is considered closed:

| # | Action | Owner | Status |
| --- | --- | --- | --- |
| 1 | Rotate Firebase API key and delete old key from Google Cloud Console | Nikhil | DONE |
| 2 | Rewrite git history to scrub exposed API key from all branches | Mike | DONE |
| 3 | Run finalize_setup.py — create admin account + patch PVT employees | Nikhil (Mac) | PENDING |
| 4 | Delete sensitive provisioning scripts + service account JSON after confirming step 3 | Nikhil | PENDING |
| 5 | Revoke the provisioning service account key in Firebase Console | Nikhil | PENDING |
| 6 | Share the 10 questions from mobile sessions with Mike for resolution | Nikhil | PENDING |
| 7 | Begin Sprint 1 — branch merge + SMS integration | Mike + Nikhil | NEXT |

Prepared by: Mike (Claude AI, Session 2026-03-09)

Reviewed by: Nikhil Kumar Jha, Founder — VAGT Security Services

Document ID: VAGT-AUDIT-2026-PLATFORM-001  |  Version 1.0  |  CONFIDENTIAL